# Max Jankowski

# Bellevue University

# CSD-380 Module 7.3

When looking at the dangers of the processes that surround change approval, its worth noting what its intended to do and the process involved. A Change Advisory Board (CAD) is typically composed of representatives throughout the organization, including operations managers, security officers, and business stakeholders, that meet on a regular basis to review proposed changes before they are approved for production. According to Harness, a “CAB is intended to strike a balance between reducing risk and allowing change to flow to stakeholders with as little friction possible”, and it is meant to provide broad information as to the changes that could affect multiple teams or systems. But as Kaimar Karu explains, in many enterprises this advisory function has quietly morphed into an approval function, transforming a support mechanism into a mandatory checkpoint that every change must pass through regardless of its actual risk level. This was not what it was designed to do in this framework.

## Danger 1:

The most addressed danger of formal change approval is that it introduces significant delay without a corresponding improvement in reliability. DORA published in the 2025 an article on DevOps, and found that organizations relying heavily on a centralized CAB to catch errors and approve changes experienced increased delay. This report also mentioned that the error rate was also higher, not lower as they would expect. This showed that external approval by a CAB doesn’t directly increase the production stability of a system. It does however slow down its building

In his blog Alex Yates also shows how this ‘danger’ components over time. The example illustrates if a CAB meets only once a week, a change that took an engineer one hour to write may sit waiting for as long as 168 real hours before it can reach end users. Because these changes queue up while waiting for the next CAB meeting, work in progress increases, which in turn tends to increase batch sizes. Larger batches are generally seen as riskier to deploy because more can go wrong at once and any resulting failure is harder to isolate to a single cause.

## Danger 2:

Another danger that the DORA article mentioned is that many change approval processes fail to differentiate between high-risk and low-risk changes. When every change, from a tiny routine configuration tweak to a major architectural update, is required to pass through the same review pipeline, the process becomes inefficient in both respects. Reviewers cannot devote sufficient time and attention to the changes that genuinely require deep scrutiny and valuable time, while low-risk changes are needlessly delayed by a process built for higher-stakes decisions. Requiring every change to go before the CAB for review, in the end defeats the intended purpose of using agile and DevOps practices in the first place, and unnecessarily ties up the time of the often high level business leaders and senior developers that make up the CAB.

## Danger 3:

A more subtle danger noted in the DORA article is one of proximity, it notes that CABs are effective at broadcasting the existence of a change to a wide audience, but the people sitting on the board are often far removed from the technical details of that change, and as a result may not fully understand its impacts. Karu notes a similar problem; he observed that CABs in large-scale enterprises tend to be composed of a static group of managers who review every change regardless of the team or service involved. But without the specific context that the original developers hold. This gives the illusion that the review process is rigorous on paper. While in Kuru’s words, ‘technically functioning while practically failing’, since the people best positioned to catch a subtle bug or edge case are rarely the ones making the final approval decision.

## Conclusion:

I have had it said to me many times, that is you bring up problem, bring forward solutions as well. I found that the consistent recommendation I came across is not to eliminate change review altogether, but to move it closer to the people doing the work ‘real work’. DORA themselves recommends that change approvals be implemented primarily through peer review while in the process of development. You can even supplement with automation that can detect, prevent, and correct problematic changes quickly. Also include good practices such as continuous testing, continuous integration, and comprehensive monitoring.

Several of the sources also note that the CAB does not need to disappear entirely to capture these benefits. CAB's role can shift from reviewing every change to convening only on an ad-hoc basis for genuinely high-risk or really out of the box changes, while the standard, well-understood changes are pre-approved and allowed to flow through automated pipelines without a ‘manual gate’.

# Resources:

Harness. (2026, March 24). What is a Change Advisory Board? https://www.harness.io/harness-devops-academy/change-advisory-board

Karu, K. (2018, October 25). CAB in the age of DevOps. Medium. https://kaimarkaru.medium.com/cab-in-the-age-of-devops-dd6f03b12af8

DORA. (n.d.). Capabilities: Streamlining change approval. Google Cloud. https://dora.dev/capabilities/streamlining-change-approval/

Yates, A. (2020, July 16). Change Advisory Boards don't work. Octopus Deploy Blog. https://octopus.com/blog/change-advisory-boards-dont-work